## Slide 1
Risk Register
LoayDirar
Risk ID | Risk Description | Category | Likelihood | Impact | Expected Value (EV) | Proximity | Response Option | Response Action | Risk Owner | Risk Actionee | Status
S-R001 | Supply disruption leading to stock-outs of essential goods and lost sales | Supply Chain / Operational | High (4) | High (4) | 16 High | 0–3 months | Reduce | Diversify suppliers; increase safety stock; improve demand forecasting | Head of Supply Chain | Inventory Planning Manager | In Progress
S-R002 | Food safety incident causing customer harm and reputational damage | Compliance / Food Safety | Medium (3) | High (4) | 12 High | Immediate | Reduce | Strengthen quality controls; supplier audits; staff hygiene training | Quality & Compliance Director | Food Safety Officer | Planned
S-R003 | Customer churn due to price competition and poor in-store experience | Customer / Commercial | Medium (3) | Medium (3) | 9 Medium | 1–6 months | Reduce | Enhance loyalty programs; improve store layout; staff service training | Commercial Director | Customer Experience Manager | Planned
S-R004 | IT system outage affecting POS, inventory, and payment processing | Technology / Operational | Medium (3) | High (4) | 12 High | 0–3 months | Reduce | Upgrade POS systems; implement redundancy; strengthen IT support SLAs | CIO | IT Operations Manager | In Progress
Example: Supermarket